Sprint 2 Backlog

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Priority |  | |  |  |  |  | **Sum of effort hours** |
| Website Design for Questions [13] | **Setup React**  [3 hrs]  Brandon | | **Setup a blank webpage**  [1 hr] Brandon | **Add the categories onto the webpage with answer choices**  [8 hrs]  Brandon | **Add a submit button at the end of the webpage**  [2 hrs]  Brandon | **Create scripts to gather the users category selection**  [8 hrs]  Francisco | **22** |
| Website Design for Club Suggestions [21] | **Add the display page for clubs of interest after the user clicks submit** [8 hrs]  Rohith & Ryan | **Add the name of the club first and with a large font**  [1 hrs]  Rohith & Ryan | | **Add the club’s website link below the name of the club**  [1 hrs]  Rohith & Ryan | **Add the club’s description below the website link**  [1 hrs]  Rohith & Ryan | **Display two clubs per line**  [4 hrs]  Rohith & Ryan | **15** |
| Velocity: 34 |  | |  |  |  |  | **37** |